**SPRINT DELIVERY PLAN**

|  |  |
| --- | --- |
| **Date** | 03 October 2022 |
| **Team ID** | PNT2022TMID42383 |
| **Project Name** | Real - Time Communication System Powered By AI for Specially Abled |
| **Maximum Marks** | 4 Marks |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **SPRINT** | **TOTAL STORY POINT** | **DURATION** | **SPRINT START DATE** | **SPRINT END DATE(PLANNED)** | **STORY POINT COMPLETED (AS SOON AS END DATE)** | **SPRINT RELEASE DATE(ACTUAL)** |
| Sprint-1 | 20 | 5 Days | 24-Oct-2022 | 28-Oct-2022 | 20 | 27-Oct-2022 |
| Sprint-2 | 20 | 5 Days | 29-Oct-2022 | 03-Nov-2022 | 20 | 03-Oct-2022 |
| Sprint-3 | 20 | 6 Days | 04-Nov-2022 | 09-Nov-2022 | 20 | 09-Nov-2022 |
| Sprint-4 | 20 | 9 Days | 10-Nov-2022 | 18-Nov-2022 | 20 | 18-Nov-2022 |

**BURNCHART:**

|  |  |  |  |
| --- | --- | --- | --- |
| **BURN DOWN CHART** | | | |
| **SPRINT** | **DATE** | **ESTIMATED**  **EFFORT** | **ACTUAL EFFORT** |
| **SPRINT-1** | 24-Oct-2022 | 20 | 19 |
| 25-Oct-2022 | 20 | 19 |
| 26-Oct-2022 | 19 | 18 |
| 27-Oct-2022 | 18 | 17 |
| 28-Oct-2022 | 17 | 16 |
| **SPRINT-2** | 29-Oct-2022 | 18 | 17 |
| 30-Oct-2022 | 17 | 16 |
| 31-Oct-2022 | 16 | 15 |
| 01-Nov-2022 | 16 | 15 |
| 02-Nov-2022 | 15 | 14 |
| 03-Nov-2022 | 15 | 14 |
| **SPRINT-3** | 04-Nov-2022 | 17 | 16 |
| 05-Nov-2022 | 16 | 15 |
| 06-Nov-2022 | 15 | 14 |
| 07-Nov-2022 | 14 | 13 |
| 08-Nov-2022 | 12 | 11 |
| 09-Nov-2022 | 15 | 14 |
| **SPRINT-4** | 10-Nov-2022 | 12 | 11 |
| 11-Nov-2022 | 11 | 10 |
| 12-Nov-2022 | 10 | 9 |
| 13-Nov-2022 | 9 | 8 |
| 14-Nov-2022 | 8 | 7 |
| 15-Nov-2022 | 11 | 10 |
| 16-Nov-2022 | 8 | 7 |
| 17-Nov-2022 | 9 | 8 |
| 18-Nov-2022 | 7 | 6 |